## Slide 1
Weekly Checkpoint
30th May 2024
WBR
Advanced Visualizations

## Slide 2
Agenda
Finder
Dash Deployment
Rheum Dashboard
RBQM (Development)
RBQM Wireframe
HLM Wireframe
Campaign Wireframe
SABER Wireframe
PowerApps Searchable tool platform
WBR
Advanced Visualizations
AbbV 383 Wireframe
|

## Slide 3
02
05
06
Added the modal for details View
Added the overall median/AbbVie median animation
Created the AbbVie median chart
Completed the comments view section on KRI Accordion
Created the heat map for Compare view study
Added the functionality for unselecting study number and then compare the KRI
Added animation for Gauge chart
Gauge functionality is fixed for all filters
RBQM (Development)
WBR
Advanced Visualizations
|

## Slide 4
02
05
06
Completed the minor changes on Landing page, side panel, picto view and table view mentioned by Christian
Qced and deployed the latest version
Rheum Dashboard
WBR
Advanced Visualizations
|

## Slide 5
02
05
06
1. We have deployed the latest scripts on both Prod and dev server
Dash Deployment
WBR
Advanced Visualizations
|

## Slide 6
02
05
06
Worked on the UI Enhancement Study Data Entry Tab
Worked on the Callbacks for Study Data Entry Tab
Working on Aesthetics and Responsiveness
Finder
WBR
Advanced Visualizations
|

## Slide 7
02
05
06
Successfully connected the SharePoint list
Created a draft power app to create cards and fetch the data to view the thumbnail image and Instance Owner profile
PowerApps Searchable tool platform
WBR
Advanced Visualizations
|

## Slide 8
02
05
06
Worked on the High Risk Toggle Button to show the high risk site only
change the KPI card view as per suggestion
worked on the Compare study view added overall risk score
Added details view icon on the search bar
RBQM Wireframe
WBR
Advanced Visualizations
|

## Slide 9
02
05
06
1. Worked on the Table view for the key metric tab
HLM Wireframe
WBR
Advanced Visualizations
|

## Slide 10
02
05
06
Worked on the Analysis Tab
Implemented the Chart as per analysis
Add My analysis button above the search to see the saved analysis
Worked on other minor changes
CAMPAIGN Wireframe
WBR
Advanced Visualizations
|

## Slide 11
02
05
06
Worked on 2 Flows
Flow 1 Like sequence need to add visualization and click to open modal
Flow 2 Model view got feedback for this view need to implement
SABER Wireframe
WBR
Advanced Visualizations
|

## Slide 12
02
05
06
Revamped the Design based on the feedbacks
Made popouts for Abnormal plasma cells and follow up
Made a separate popouts to view reference
Made micro animations on Disease state and MOA
Made a placeholder for the last tab "Safety"
Abbv 383 wireframe
WBR
Advanced Visualizations
|