## Slide 1
Weekly Checkpoint
6th June 2024
WBR
Advanced Visualizations

## Slide 2
Agenda
Finder
Dash Deployment
Rheum Dashboard
RBQM (Development)
RBQM Wireframe
Campaign Wireframe
SABER Wireframe
PowerApps Searchable tool platform
WBR
Advanced Visualizations
AbbV 383 Wireframe
|
Aspire LL Development
AbbV 383 Wireframe
Discussion points

## Slide 3
02
05
06
1.Created a excel for UAT
2.Working on UI Changes as per UAT feedback received from dev team
3. Server setup is done for deployment
4.Created excel for Data mapping
5.updated excel for Sprint plan after discussion with Revathi
RBQM (Development)
WBR
Advanced Visualizations
|

## Slide 4
02
05
06
Completed the minor changes and Sent the FRDs and Screenshot documents
Rheum Dashboard
WBR
Advanced Visualizations
|

## Slide 5
02
05
06
Created the angular app for this
Replicated the first chart and added the latest data as well
Yet to add the second chart and citation to button to show up the reference part
Aspire LL Dashboard
WBR
Advanced Visualizations
|

## Slide 6
02
05
06
We have deployed the latest scripts on both Prod and dev server
We got request from Revathi’s Team for the notification alerts when the application is down
We suggested some ideas based on which ec2 instance has an inbuilt feature to notify if the server is down
Another suggestion is based on creating separate Pipeline to notify if the Application is down
Dash Deployment
WBR
Advanced Visualizations
|

## Slide 7
02
05
06
Worked on minor UI changes as per UAT feedback received from dev team
Finder
WBR
Advanced Visualizations
|

## Slide 8
02
05
06
Created the first version of the app with responsiveness and published it as well
Exploring more on Fetching image from URL using power automate
PowerApps Searchable tool platform
WBR
Advanced Visualizations
|

## Slide 9
02
05
06
Worked on the KPI card for Overall / AbbVie Median
Removed the Alpha signal and moved the current KRI study and Cross Pi study button to last card and extended summary and suggest action
Designed new Compare study View
RBQM Wireframe
WBR
Advanced Visualizations
|

## Slide 10
02
05
06
Worked on the Filter Part for Analysis Type
Add the Description for all the Graphs
Added all Graph for analysis and made interactions
CAMPAIGN Wireframe
WBR
Advanced Visualizations
|

## Slide 11
02
05
06
Worked on new Visualization for Overall view
Worked Clinical Database Flow Visual
Worked on EPA Flow Visual
SABER Wireframe
WBR
Advanced Visualizations
|

## Slide 12
02
05
06
Made the tabs from 8 to 4
Made the Study design, Stratification factors, Primary and secondary objectives into the preclinical data
Abbv 383 wireframe
WBR
Advanced Visualizations
|

## Slide 13
02
05
06
Need to clarify on files uploading on Advanced Visualization group or Design consulting group teams channel
Add Avinash, Thilaga, and Akshara in Advanced Visualization teams chat group and teams channel
Forward the upcoming RBQM meeting invite to Thilaga and Akshara
Discussion points
WBR
Advanced Visualizations
|